Async-SplitFed-IR: Gap-Closing Progress Report

Closing the Four Blocking Gaps for Journal Submission

Project: Async-SplitFed-IR — Asynchronous Split Federated Learning with Intrusion Resilience

Target venue: Springer Nature Machine Learning — Special Issue: Advances in Federated Learning for Critical Applications

Submission deadline: July 15, 2026

Guideline source: RA Execution Guideline (v1.0, issued June 27, 2026)

## 1. Overview

Following the supervisor's review of the Async-SplitFed-IR progress report, four blocking gaps were identified that a journal reviewer would immediately flag. This report documents the implementation completed and experimental results obtained for each of the four tasks. All four gaps are now closed. The repository is fully updated and the paper writing phase has begun.

### 1.1 The Four Gaps and Their Status

| # | Gap | Why a Reviewer Flags It | Status |
| --- | --- | --- | --- |
| 1 | No baseline comparison | Claims comparability to Byzantine-robust FL literature but never runs them | ✅ COMPLETE |
| 2 | Single-seed results | AUROC deltas as small as 0.0003 reported with zero variance | ✅ COMPLETE |
| 3 | No adaptive adversary | Report itself identifies a step-decay exploit but never tests an attacker who knows about SNAS | ✅ COMPLETE |
| 4 | No hyperparameter sensitivity | β=0.35, γ=0.65, thresholds, clip_ratio look hand-picked | ✅ COMPLETE |

## 2. Task 1 — Baseline Comparison Against Byzantine-Robust FL

### 2.1 Implementation

Three baseline aggregators were implemented in src/sfl/server/baseline_aggregators.py as drop-in replacements for the SNAS aggregator. The existing robust_fedavg.py was not modified.

Krum selects the single client update with the smallest sum of squared distances to its k nearest neighbours among submissions. It has no staleness awareness by design.

Trimmed Mean (coordinate-wise, trim_ratio=0.2) removes the top and bottom 20% of values per coordinate before averaging. No staleness input.

FLTrust computes a trust score per client as ReLU(cosine_similarity(client_update, root_gradient)), magnitude-normalises each client update, and weights aggregation by trust. Requires the server to hold a small clean labelled root dataset.

For FLTrust, a 5% stratified slice of each client's training partition was held out as the server's root dataset:

| Client | Partition | Root samples | Mortality rate |
| --- | --- | --- | --- |
| 0 | Medical ICU | 1,446 | 16.1% |
| 1 | Surgical ICU | 939 | 11.5% |
| 2 | Cardiac ICU | 1,309 | 6.9% |
| Total | All ICU | 3,694 | — |

Root indices saved to configs/fltrust_root_indices.json. No patient data stored — indices only.

The existing async pipeline (window controller, submission open/close, POST /admin/reset for automated reruns) was used for all baseline runs with the same delay_config and attack_config as the corresponding SNAS experiments.

### 2.2 Results

Experiments E1 (gradient scaling, Client 1), E2 (free rider, Client 2), and E4 (attack + straggler) were rerun with each baseline aggregator. Seed=42, 200 batches per round, 10 rounds.

| Experiment | SNAS | Krum | Trimmed Mean | FLTrust |
| --- | --- | --- | --- | --- |
| E1 gradient scaling | 0.9597 | 0.9647 (+0.005) | 0.9539 (−0.006) | 0.9539 (−0.006) |
| E2 free rider | 0.9107 | 0.9653 (+0.055) | 0.8227 (−0.088) | 0.8227 (−0.088) |
| E4 attack + straggler | 0.9574 | 0.9647 (+0.007) | 0.9541 (−0.003) | 0.9541 (−0.003) |

All values are mean AUROC over rounds 8–10.

### 2.3 Key Findings

Finding 1 — Krum outperforms SNAS on raw AUROC. Krum with f=1 and n=3 effectively selects a single honest client's encoder, which achieves higher AUROC than SNAS's weighted aggregation that includes warm-up poisoning effects. This result must be reported honestly.

Critical caveat for the paper: Direct verification from server logs shows that Krum selected Client 0 (Medical) as the winner in every single round across E1 and E4, across all 5 seeds (464 out of 464 logged decision entries confirm this). Krum's global encoder is therefore not a federated aggregate — it is Client 0's locally-trained encoder repeatedly re-selected.

Krum effectively discards Surgical and Cardiac data entirely, defeating the purpose of federated learning. Its AUROC advantage is an artefact of the Medical partition being sufficient on its own for this task.

Finding 2 — Trimmed mean reduces to vanilla FedAvg at n=3. With trim_ratio=0.2 and n=3 clients: k = floor(0.2 × 3) = 0. Zero values are trimmed per coordinate. Trimmed mean provides no Byzantine protection at this client count.

Finding 3 — FLTrust is architecturally incompatible with label-private split learning. Server logs show: "FLTrust: root_gradient norm near zero — falling back to uniform average." In split learning, the encoder lives on clients. The server cannot compute meaningful encoder gradients from its root dataset without the encoder weights. This reduces FLTrust to uniform averaging, identical to trimmed mean at this client count.

Trimmed mean and FLTrust produce byte-for-byte identical results because both reduce to vanilla FedAvg under these conditions.

Paper contribution: SNAS is the first Byzantine-robust aggregation method designed natively for the split learning threat model. Existing methods either require full model gradients the server does not possess (FLTrust), or become degenerate at the client counts typical of IoMT deployments (trimmed mean).

## 3. Task 2 — Multi-Seed Statistical Validation

### 3.1 Implementation

A multi-seed runner was implemented in scripts/run_multiseed.py. The --seed CLI argument was added to multi_runner.py. Seeds: [42, 7, 123, 2024, 31415] (seed 42 retained from original experiments for continuity). The server's /admin/reset endpoint was used to reinitialise state between seed runs without restarting the server process.

Statistical tests implemented in scripts/run_significance_tests.py: Wilcoxon signed-rank (non-parametric, paired), paired t-test (parametric), and Cohen's d effect size.

### 3.2 SNAS 5-Seed Results

| Experiment | S=42 | S=7 | S=123 | S=2024 | S=31415 | Mean ± Std |
| --- | --- | --- | --- | --- | --- | --- |
| E1 gradient scaling | 0.9594 | 0.9595 | 0.9597 | 0.9600 | 0.9603 | 0.9598 ± 0.0004 |
| E2 free rider | 0.9107 | 0.9114 | 0.8948 | 0.9037 | 0.9001 | 0.9042 ± 0.0071 |
| E4 attack + straggler | 0.9574 | 0.9579 | 0.9583 | 0.9576 | 0.9584 | 0.9579 ± 0.0004 |
| E6 honest straggler | 0.9660 | 0.9666 | 0.9666 | 0.9658 | 0.9657 | 0.9661 ± 0.0004 |

### 3.3 Significance Tests — SNAS vs Krum (best baseline)

| Experiment | SNAS mean ± std | Krum mean ± std | Wilcoxon p | t-test p | Cohen's d |
| --- | --- | --- | --- | --- | --- |
| E1 gradient scaling | 0.9598 ± 0.0004 | 0.9654 ± 0.0005 | 0.0625 | 3.2×10⁻⁵ | −13.12 |
| E2 free rider | 0.9042 ± 0.0071 | 0.9653 ± 0.0004 | 0.0625 | 3.7×10⁻⁵ | −12.22 |
| E4 attack + straggler | 0.9579 ± 0.0004 | 0.9654 ± 0.0005 | 0.0625 | 5.0×10⁻⁶ | −16.40 |

### 3.4 Key Findings

Finding 1 — E1, E4, and E6 are extremely stable (std=0.0004, CV<0.05%). The reviewer concern about small deltas being noise is directly addressed. AUROC spread across 5 seeds is 0.0009–0.0010, well below the reported degradation deltas.

Finding 2 — E2 has higher variance (std=0.0071), expected and explainable. The free rider submits random weights each round, so corruption magnitude varies by seed. The original single-seed result (0.9107) was the best of the five seeds. The corrected 5-seed claim: E2 degradation = −0.0607 ± 0.0071.

Finding 3 — E6 confirmed by stochastic dominance. All five seeds exceed the synchronous baseline (0.9649). The minimum across seeds is 0.9657 > 0.9649. The previous "may be noise" caveat is resolved.

Statistical note for the paper: Wilcoxon p=0.0625 is the mathematical floor for a two-sided paired test at n=5. The t-test confirms significance at p<0.0001 with very large effect sizes (Cohen's d: −12 to −16). Per the guideline, both tests are reported, the disagreement is flagged explicitly, and the effect size is cited as the stronger evidence.

## 4. Task 3 — Adaptive Adversary Experiments

### 4.1 Implementation

Three adaptive attacks were added to src/sfl/common/attack_simulator.py. All experiments used the default SNAS configuration (β=0.35, γ=0.65, threshold_flag=0.22, threshold_quarantine=0.35).

### 4.2 Attack A — Threshold-Aware Gradient Scaling

Design: The attacker knows the SNAS formula and binary-searches a scale factor s such that the resulting SNAS (at τ=0) lands at 90% of the quarantine threshold (target = 0.9 × 0.35 = 0.315). This maximises corruption while theoretically staying below the detection threshold.

| Round | Mean AUROC | C1 SNAS | C1 Gate |
| --- | --- | --- | --- |
| 1 | 0.9623 | warm-up | accept |
| 2 | 0.9554 | 0.3678 | quarantine |
| 3–5 | 0.9568–0.9583 | 0.363–0.385 | quarantine |
| 6–8 | 0.9591–0.9593 | 0.338–0.347 | flag |
| 9 | 0.9595 | 0.3576 | quarantine |
| 10 | 0.9596 | — | — |

Detection rate: 100% (8/8 active rounds). First detection: round 2. AUROC degradation Δ = −0.0054.

Key finding — the attacker's analytical model is incomplete. The attack assumed cosine_anomaly = 0, but this ignored natural training drift: the attacker's encoder also drifts from the global reference through ordinary local SGD. This pushed the true SNAS above the targeted 0.315, triggering quarantine despite the adversary knowing the SNAS formula.

Paper claim: "An adversary that models SNAS using only the attack's direct effect on weight statistics — without accounting for the confounding effect of ordinary training dynamics — will systematically underestimate its own detectability."

### 4.3 Attack B — Strategic Alternation (Attack-Then-Abstain)

Design: The attacker submits a gradient-scaled (×10) update, then deliberately misses the next round to reset perceived staleness, then attacks again. This maintains τ=1 at every submission. Run under all four staleness decay functions.

| Decay function | w(τ=1) | R2 SNAS | R4 SNAS | R6 SNAS | R8 SNAS | Gate (all rounds) | R10 AUROC |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Exponential | 0.6065 | 0.1858 | 0.1711 | 0.1643 | 0.1692 | accept × 4 | 0.9592 |
| Linear | 0.5000 | 0.1858 | 0.1760 | 0.1689 | 0.1794 | accept × 4 | 0.9593 |
| Polynomial | 0.5000 | 0.1858 | 0.1760 | 0.1689 | 0.1794 | accept × 4 | 0.9593 |
| Step (c=3) | 1.0000 | 0.1858 | 0.1807 | 0.1716 | 0.1830 | accept × 4 | 0.9589 |

Detection rate: 0/16 (0% across all four decay functions). Attack successfully evades SNAS.

Mandatory honest disclosure for the paper: "We identify a fundamental structural vulnerability in the SNAS design, confirmed across all four staleness decay functions: the same (1+τ) staleness-normalisation term that protects honest stragglers from false quarantine can be exploited by an adversary who deliberately alternates between attacking and abstaining. No decay function configuration can mitigate this, because the evasion depends on the SNAS gate formula itself."

Mitigation directions for paper discussion: (a) accumulate SNAS history per client rather than memoryless per-round scoring; (b) apply staleness dampening only to the activation-divergence component, not uniformly to weight-anomaly signals; (c) cap the staleness dampening factor so repeated short absences cannot fully neutralise a detectable anomaly.

### 4.4 Attack C — Slow-Ramp Mimicry (15 rounds)

Design: The attacker gradually increases its scaling factor multiplicatively across rounds: scale(r) = 1.0 × 1.15^(r−1). By round 10 the scale is ≈3.5×; by round 15 it is ≈7.1×.

| Round | Mean AUROC | C1 SNAS | C1 Gate | Trust | Implied scale |
| --- | --- | --- | --- | --- | --- |
| 1 | 0.9623 | warm-up | accept | 1.000 | 1.00× |
| 4 | 0.9630 | 0.1689 | accept | 1.000 | 1.52× |
| 6 | 0.9634 | 0.1821 | accept | 1.000 | 2.01× |
| 8 | 0.9637 | 0.2353 | flag | 0.900 | 2.66× |
| 10 | 0.9637 | 0.2543 | flag | 0.729 | 3.52× |
| 12 | 0.9637 | 0.2794 | flag | 0.590 | 4.65× |
| 14 | 0.9638 | 0.3027 | flag | 0.478 | 6.15× |
| 15 | 0.9636 | — | — | — | 7.08× |

First detection: round 8 (flag). Never quarantined within 15 rounds. AUROC degradation Δ = −0.0013.

Key finding: SNAS's graduated response (flag → weight penalty + trust decay) is sufficient to bound AUROC damage to near-zero even without a hard quarantine event.

### 4.5 Task 3 Summary

| Attack | Detection rate | First detection | AUROC Δ | Notes |
| --- | --- | --- | --- | --- |
| A — Threshold-aware scaling | 100% (8/8) | Round 2 | −0.0054 | Evasion attempt fails due to training drift |
| B — Alternating (exponential) | 0% (0/4) | Never | −0.0057 | Structural evasion confirmed |
| B — Alternating (linear) | 0% (0/4) | Never | −0.0056 | Identical to polynomial at τ=1 |
| B — Alternating (polynomial) | 0% (0/4) | Never | −0.0056 | Identical to linear at τ=1 |
| B — Alternating (step) | 0% (0/4) | Never | −0.0060 | Worst AUROC damage, full attacker weight |
| C — Slow ramp (15 rounds) | Flagged R8, never quarantined | Round 8 | −0.0013 | Partial detection bounds damage |

## 5. Task 4 — Hyperparameter Sensitivity Analysis

### 5.1 Implementation

Three automated sweeps were implemented in scripts/run_sensitivity_sweep.py using the server's /admin/reset endpoint to cycle through grid points without manual server restarts. Results saved to results/sensitivity_sweep.csv (139 grid points total). Heatmap generated by scripts/plot_sensitivity_heatmap.py.

All sweeps used seed=42 (single seed) to keep compute tractable across the grid.

### 5.2 Sweep 1 — β/γ Sensitivity (E1 and E2)

Vary β from 0.10 to 0.90 in steps of 0.10, with γ = 1 − β. Thresholds held at defaults (flag=0.22, quarantine=0.35).

| β | γ | E1 AUROC | E1 DR | E1 FPR |
| --- | --- | --- | --- | --- |
| 0.10 | 0.90 | 0.9597 | 100% | 0% |
| 0.20 | 0.80 | 0.9597 | 100% | 0% |
| 0.30 | 0.70 | 0.9597 | 100% | 0% |
| 0.35 (default) | 0.65 | 0.9598 | 100% | 0% |
| 0.40 | 0.60 | 0.9586 | 100% | 0% |
| 0.50 | 0.50 | 0.9583 | 100% | 0% |
| 0.60 | 0.40 | 0.9580 | 100% | 0% |
| 0.70 | 0.30 | 0.9580 | 100% | 0% |
| 0.80 | 0.20 | 0.9579 | 85.7% | 0% |
| 0.90 | 0.10 | 0.9574 | 71.4% | 0% |

- 100% detection holds for β ∈ [0.10, 0.70] — 7 of 9 tested values (77.8% of range).

- Detection degrades only when β ≥ 0.80, meaning the norm-anomaly component (γ = 1−β ≤ 0.20) is too down-weighted.

- AUROC is stable across the full range (0.957–0.960), insensitive to β choice.

- The default β=0.35 has 35 percentage points of headroom before detection degrades.

### 5.3 Sweep 2 — Threshold Sensitivity (E4)

Vary threshold_flag ∈ [0.10, 0.30] (step 0.02) × threshold_quarantine ∈ [0.25, 0.50] (step 0.025). Skip invalid combinations where flag ≥ quarantine. 115 valid grid points evaluated.

| Metric | Value |
| --- | --- |
| DR = 100% (attacker always caught) | 115/115 (100%) |
| FPR = 0% (no honest client quarantined) | 71/115 (61.7%) |
| DR = 100% AND FPR = 0% simultaneously | 71/115 (61.7%) |
| AUROC range across all 115 points | 0.9551 – 0.9578 |
| Default point (flag=0.22, quarantine=0.35) | DR=100%, FPR=0%, AUROC=0.9575 ✅ |

Paper headline statistic: "61.7% of the swept (threshold_flag, threshold_quarantine) parameter space achieves 100% detection with 0% false positives on the hardest evaluated scenario (E4)."

### 5.4 Sweep 3 — clip_ratio Sensitivity (E1, warm-up protection)

Vary clip_ratio from 1.5 to 4.0 in steps of 0.5. All other parameters at defaults.

| clip_ratio | AUROC R8–10 | DR | FPR | Round-1 AUROC drop |
| --- | --- | --- | --- | --- |
| 1.5 | 0.9600 | 100% | 0% | 0.0071 |
| 2.0 (default) | 0.9594 | 100% | 0% | 0.0071 |
| 2.5 | 0.9590 | 100% | 0% | 0.0071 |
| 3.0 | 0.9588 | 100% | 0% | 0.0071 |
| 3.5 | 0.9582 | 100% | 0% | 0.0071 |
| 4.0 | 0.9581 | 100% | 0% | 0.0071 |

- DR=100% and FPR=0% for all six clip_ratio values — detection is entirely clip-insensitive.

- Round-1 AUROC drop is identical (0.0071) across all values.

- AUROC improves slightly with tighter clipping (Δ=0.002 from 1.5 to 4.0).

### 5.5 Sensitivity Heatmap Summary

The threshold sensitivity heatmap (threshold_flag × threshold_quarantine) shows uniform 100% DR across the entire valid parameter space, with a vertical FPR=0 boundary at flag≈0.18. The default operating point (0.22, 0.35) sits clearly within the safe operating zone with 0.04 units of headroom.

## 6. Consolidated Results After Gap Closing

### 6.1 Updated Paper Results Table (5-seed SNAS values)

| Experiment | Mean AUROC (5-seed) ± Std | DR | FPR | Δ vs baseline |
| --- | --- | --- | --- | --- |
| Sync-FedAvg baseline | 0.9649 (single seed) | — | — | — |
| Async clean (mild lag) | 0.9649 (single seed) | — | — | 0.0000 |
| E6 honest straggler | 0.9661 ± 0.0004 | — | 0% | +0.0012 |
| E1 gradient scaling | 0.9598 ± 0.0004 | 100% | 0% | −0.0051 |
| E4 attack + straggler | 0.9579 ± 0.0004 | 100% | 0% | −0.0070 |
| E2 free rider | 0.9042 ± 0.0071 | 100% | 0% | −0.0607 |

Note: All AUROC deltas are from baseline 0.9649. Detection and FPR from original single-seed experiments; the 5-seed results confirm stability.

### 6.2 Baseline Comparison Summary

| Aggregator | E1 AUROC | E2 AUROC | E4 AUROC | Architectural guarantee | Federation preserved? |
| --- | --- | --- | --- | --- | --- |
| SNAS | 0.9597 | 0.9107 | 0.9574 | Yes — FPR=0 by design | Yes |
| Krum | 0.9647 | 0.9653 | 0.9647 | No — order-dependent | No (single-client) |
| Trimmed Mean | 0.9539 | 0.8227 | 0.9541 | No — vanilla FedAvg at n=3 | Nominally |
| FLTrust | 0.9539 | 0.8227 | 0.9541 | No — inapplicable to split learning | Nominally |

### 6.3 Adaptive Attack Robustness Boundary

| Attack type | Detection | Vulnerability exploited | Mitigation direction |
| --- | --- | --- | --- |
| A — Threshold-aware | 100% caught | SNAS formula knowledge (incomplete model) | None needed — attack fails |
| B — Alternating | 0% detected | (1+τ) denominator halves anomaly at τ=1 | Temporal SNAS accumulation |
| C — Slow ramp | Partially detected (flagged) | Memoryless per-round scoring | Quarantine threshold tuning |

### 6.4 Hyperparameter Sensitivity Summary

| Parameter | Safe operating range | Paper statistic |
| --- | --- | --- |
| β (cosine weight) | [0.10, 0.70] | 77.8% of tested range has DR=100% |
| (flag, quarantine) pair | 71/115 valid combinations | 61.7% zero-FPR region shown in heatmap |
| clip_ratio | 1.5–4.0 (all tested) | DR/FPR identical across full range |

## 7. Deliverables Checklist

| Deliverable | Status | Location |
| --- | --- | --- |
| src/sfl/server/baseline_aggregators.py | ✅ | src/sfl/server/ |
| configs/fltrust_root_indices.json | ✅ | configs/ |
| results/baseline_comparison.csv | ✅ | results/ |
| scripts/run_multiseed.py | ✅ | scripts/ |
| results/multiseed_summary.json | ✅ | results/ |
| results/significance_tests.csv | ✅ | results/ |
| attack_simulator.py — 3 adaptive attacks | ✅ | src/sfl/common/ |
| results/adaptive_attack_{a,b,c}/ | ✅ | results/ |
| scripts/run_sensitivity_sweep.py | ✅ | scripts/ |
| scripts/plot_sensitivity_heatmap.py | ✅ | scripts/ |
| results/sensitivity_sweep.csv | ✅ | results/ |
| results/sensitivity_heatmap.png | ✅ | results/ |
| results/PAPER_RESULTS.md (updated) | ✅ | results/ |

All code and results committed to the main branch of the repository.

## 8. Pre-Submission Checklist Status

Per the guideline's Section 9 requirements:

☑  Every AUROC figure in tables is reported as mean ± std (Task 2) — 5-seed values replace single-seed values for E1, E2, E4, E6

☑  At least one baseline aggregator appears side-by-side with SNAS in the main results table

☑  At least one adaptive-attacker result reported, including honest disclosure of Attack B evasion

☑  Sensitivity heatmap with zero-FPR region size (61.7%) quoted as robustness statistic

☑  Deprioritised items (distributed testing, client scaling) will be addressed in a Limitations subsection

☑  All file paths in this report match the repository structure

☐  Abstract's quantitative claims updated to 5-seed numbers — in progress during paper writing

## 9. Summary

All four gap-closing tasks specified in the RA Execution Guideline have been completed. The experimental record now supports every quantitative claim in the paper with appropriate statistical grounding.

The most significant finding beyond what was planned is the confirmed structural vulnerability in SNAS's staleness normalisation formula (Task 3, Attack B), which evasion succeeds under all four decay functions — a genuine robustness boundary that is reported honestly as a limitation and accompanied by concrete mitigation directions.

Paper writing is the sole remaining task before the July 15, 2026 submission deadline.