RA EXECUTION GUIDELINE

Async-SplitFed-IR: Closing the Gaps for Journal Submission

HCQ-SFL-IR Project · QuICK Research Lab, NSU ECE

Target venue: Springer Nature Machine Learning — Special Issue

Submission deadline: 15 July 2026

Document prepared: 24 June 2026  ·  Effective window: 21 days

Purpose of this document: This guideline operationalizes the four blocking gaps identified in the progress-report review into RA-executable tasks. Each task specifies the scientific rationale, exact code-level implementation, experimental protocol, and reporting format needed to produce paper-ready evidence. Follow the priority order in Section 2 — it is sequenced for the 3-week deadline, not for convenience.

# Table of Contents

# 1. Why These Tasks Exist

The Async-SplitFed-IR progress report documents a working, well-instrumented system: four new server modules, eight experiments, 100% detection / 0% false-positive results across three attack types, and a clean architectural separation between timing-based exclusion and anomaly-based detection (the E4 result). This is a real contribution. It is not yet a defensible journal paper, because four specific evidentiary gaps will be the first thing a reviewer attacks.

## 1.1 The Four Gaps, in One Table

| # | Gap | Why a Reviewer Will Flag It | What Closes It |
| --- | --- | --- | --- |
| 1 | No baseline comparison | Paper claims comparability to Byzantine-robust FL literature (Krum, trimmed mean, FLTrust) but never runs them | Implement 3 baseline aggregators, rerun E1/E2/E4 against each |
| 2 | Single-seed results | AUROC deltas as small as 0.0003–0.0079 reported with zero variance — unfalsifiable | 5-seed reruns of E1, E2, E4, E6 with mean ± std and significance tests |
| 3 | No adaptive adversary | Report itself identifies a step-decay exploit (§11.7) but never tests an attacker who knows about SNAS | 3 adaptive attack designs targeting SNAS's own assumptions |
| 4 | No hyperparameter sensitivity | β=0.35, γ=0.65, thresholds 0.22/0.35, clip_ratio=2.0 look hand-picked | Grid sweep + heatmap showing the operating region, not a single lucky point |

Non-negotiable framing for the RA: Gaps 1 and 2 are not optional polish — without them the paper cannot make a comparative or statistical claim, which is what a Machine Learning journal reviewer evaluates first. Gaps 3 and 4 are what separate a solid paper from a paper that gets a 'minor revision' instead of a 'major revision.' Budget effort accordingly: Sections 3 and 4 below get the most RA-hours; Sections 5 and 6 are leaner.

# 2. Critical Path Overview (21 Days)

All four tasks reuse the existing codebase (src/sfl/) and run on the existing local single-machine setup used for the async experiments. No new infrastructure is required. The table below is the master execution order.

| Wk | Days | Task | Owner Action | Exit Criterion |
| --- | --- | --- | --- | --- |
| 1 | 1–2 | Task 1 setup | Implement Krum, trimmed mean, FLTrust as drop-in aggregators | Unit tests pass on synthetic weight tensors |
| 1 | 3–5 | Task 1 execution | Rerun E1, E2, E4 with each of the 3 baselines + SNAS (4 aggregators × 3 experiments = 12 runs) | results/baseline_comparison.csv populated |
| 1 | 6–7 | Task 2 setup | Build multi-seed runner wrapper; rerun E1/E2/E4/E6 at 5 seeds each for SNAS aggregator | 20 runs complete, raw CSVs saved |
| 2 | 8–9 | Task 2 analysis | Compute mean ± std, paired t-test / Wilcoxon vs baseline aggregators | results/significance_tests.csv populated |
| 2 | 10–12 | Task 3 | Implement and run 3 adaptive attacks (mimicry, slow-ramp, alternating) | results/adaptive_attacks.csv populated |
| 2 | 13–14 | Task 4 | Grid sweep over (β, γ, threshold_flag, threshold_quarantine); generate heatmap | results/sensitivity_heatmap.png + CSV |
| 3 | 15–17 | Writing | Draft new paper sections (baseline comparison, statistical validation, adaptive robustness, sensitivity) from results | Section drafts in manuscript |
| 3 | 18–19 | Figures | Generate AUROC comparison plot, SNAS detection timeline, architecture diagram (carried over from §16 of report) | All 3 figures finalized |
| 3 | 20 | Internal review | Dr. sTI review pass on full draft + results | Comments addressed |
| 3 | 21 | Submission | Final formatting, reference check, submit | Submitted to Springer Nature ML special issue |

This schedule assumes Tasks 1–4 can be parallelized across RAs where lab capacity allows (e.g., Task 1 and Task 3 do not depend on each other and can run concurrently on separate machines/sessions). If only one RA is available, follow the sequential order above exactly — do not skip ahead to writing before Task 2's significance tests are in hand, since the abstract's quantitative claims depend on them.

# 3. Task 1 — Baseline Comparison Against Byzantine-Robust FL

## 3.1 Scientific Rationale

SNAS's claim to novelty rests on the dual-signal (weight + staleness) design solving a problem that weight-only Byzantine-robust methods cannot: distinguishing a stale-but-honest client from an on-time attacker. That claim is only meaningful relative to what weight-only methods actually do under the same conditions. Three baselines cover the relevant space:

- Krum — selects the single client update with smallest sum of distances to its k nearest neighbors among submissions; the classical Byzantine-robust reference point.

- Trimmed Mean (coordinate-wise) — removes the top and bottom β-fraction of values per coordinate before averaging; cheap, widely used, no notion of staleness.

- FLTrust — server maintains a small bootstrap/root dataset, computes a trust score per client via cosine similarity to a server-trained reference gradient, and weights aggregation by trust × normalized magnitude. Closest existing method conceptually to SNAS, making it the most important comparison.

The comparison the paper needs to win on: Krum and trimmed mean have no staleness awareness, so the prediction is they will misclassify the E6 honest straggler as anomalous-by-omission or handle E4's combined case poorly (Krum in particular discards the straggler's update implicitly but offers no architectural guarantee against quarantining it under different timing). FLTrust is staleness-blind by design — it should perform comparably to SNAS on E1/E2 (no staleness involved) but should underperform on E4, where staleness and adversarial behavior are conflated. This is the contribution's selling point: make sure the experiments are structured to actually surface it.

## 3.2 Implementation Specification

Create a new module alongside the existing robust_fedavg.py. Do not modify robust_fedavg.py — it must remain the SNAS reference implementation.

src/sfl/server/baseline_aggregators.py import numpy as np from typing import Dict, List, Tuple def krum_aggregate( submissions: Dict[str, np.ndarray], # client_id -> flattened weight vector n_select: int = None, # default: n_clients - n_byzantine_assumed - 2 f_byzantine: int = 1, # assumed max number of Byzantine clients ) -> Tuple[np.ndarray, str]: """Returns (selected_weight_vector, selected_client_id). Krum has NO staleness input by design -- this is intentional and must be called out explicitly in the results writeup.""" ids = list(submissions.keys()) n = len(ids) k = n - f_byzantine - 2 if k < 1: k = max(1, n - 2) dists = {i: [] for i in ids} for i in ids: for j in ids: if i == j: continue d = np.linalg.norm(submissions[i] - submissions[j]) ** 2 dists[i].append(d) scores = {i: sum(sorted(dists[i])[:k]) for i in ids} winner = min(scores, key=scores.get) return submissions[winner], winner def trimmed_mean_aggregate( submissions: Dict[str, np.ndarray], trim_ratio: float = 0.2, # fraction trimmed from EACH tail, per coordinate ) -> np.ndarray: """Coordinate-wise trimmed mean. No staleness input.""" stacked = np.stack(list(submissions.values()), axis=0) # (n_clients, n_params) n = stacked.shape[0] k = int(np.floor(trim_ratio * n)) sorted_vals = np.sort(stacked, axis=0) trimmed = sorted_vals[k : n - k] if n - 2 * k > 0 else sorted_vals return trimmed.mean(axis=0) def fltrust_aggregate( submissions: Dict[str, np.ndarray], root_gradient: np.ndarray, # server-computed reference gradient client_dataset_sizes: Dict[str, int], ) -> np.ndarray: """FLTrust: trust score = ReLU(cosine_similarity(client, root)). Magnitude-normalizes each client update to ¦¦root_gradient¦¦ before weighting by trust. No staleness input.""" root_norm = np.linalg.norm(root_gradient) trust_scores, normalized = {}, {} for cid, w in submissions.items(): cos = np.dot(w, root_gradient) / ( np.linalg.norm(w) * root_norm + 1e-12) trust_scores[cid] = max(0.0, cos) scale = root_norm / (np.linalg.norm(w) + 1e-12) normalized[cid] = w * scale total_trust = sum(trust_scores.values()) + 1e-12 agg = sum( (trust_scores[cid] / total_trust) * normalized[cid] for cid in submissions ) return agg

## 3.3 Root Dataset for FLTrust

FLTrust requires the server to hold a small clean root/bootstrap dataset to compute its reference gradient. Use a held-out 5% stratified slice from the existing MIMIC-IV partition, kept fixed at the server and never sent to any client.

- Sample size: 5% of total training examples across all three client partitions, stratified by mortality label.

- This root set is created once and reused across all baseline experiments for reproducibility — save it as configs/fltrust_root_indices.json (the indices, not the data, so the existing data pipeline can re-slice it).

- Document this as a methodological note in the paper: FLTrust's dependence on a clean root set is itself a limitation worth contrasting against SNAS's root-set-free design.

## 3.4 Experimental Protocol

Rerun exactly the same three experiments already validated for SNAS — E1 (gradient scaling), E2 (free rider), E4 (attack + straggler) — substituting each baseline aggregator for robust_fedavg.py. Keep every other variable identical: same seed (42) for this first pass, same delay schedule, same attack parameters.

| Experiment | SNAS (existing) | Krum | Trimmed Mean | FLTrust |
| --- | --- | --- | --- | --- |
| E1 — Gradient scaling (Client 1, ×10) | 0.9600 (R10) | run | run | run |
| E2 — Free rider (Client 2, random) | 0.9142 (R10) | run | run | run |
| E4 — Scaling + straggler (C1 attack, C2 30s delay) | 0.9576 (R10) | run | run | run |

For each cell, record: mean AUROC at rounds 8–10, whether the straggler (E4 only) was incorrectly excluded/included, and whether the attacker was suppressed. For Krum specifically, also log which client was selected as the Krum winner in each round — this is the evidence for or against the staleness-blindness argument.

## 3.5 Reporting Format

Save results to results/baseline_comparison.csv with columns: experiment, aggregator, round, mean_auroc, attacker_suppressed (bool), straggler_misclassified (bool, E4 only), notes. Produce one consolidated table for the paper modeled on the existing §12 Consolidated Results Table format in the progress report, with an added 'Aggregator' column.

# 4. Task 2 — Multi-Seed Statistical Validation

## 4.1 Scientific Rationale

Every quantitative claim in the current report (AUROC deltas, decay-function differences of 0.0003) is a single point estimate. A Machine Learning journal reviewer will ask whether these differences are distinguishable from run-to-run noise inherent in stochastic training (batch sampling order, weight initialization, client delay jitter). Five seeds per condition is the minimum needed to report a mean ± standard deviation and run a paired significance test against the relevant baseline.

## 4.2 Which Experiments Need Multi-Seed Reruns

| Experiment | Why It Needs Variance | Comparison Needed |
| --- | --- | --- |
| E1 — Gradient scaling | Detection rate / AUROC degradation is a headline number | SNAS vs. each Task 1 baseline |
| E2 — Free rider | Largest reported degradation (−0.0546); needs a confidence interval to be credible | SNAS vs. each Task 1 baseline |
| E4 — Attack + straggler | This is the paper's central claim; must be statistically solid | SNAS vs. each Task 1 baseline |
| E6 — Honest straggler | Claimed to exceed sync baseline (+0.0007) — too small a margin to assert without variance | SNAS vs. sync baseline |

## 4.3 Implementation Specification

Add a thin orchestration wrapper around the existing experiment runner. Do not change any modeling code — only the seed and the loop that invokes it.

scripts/run_multiseed.py import subprocess, json, csv, statistics from pathlib import Path SEEDS = [42, 7, 123, 2024, 31415] # original seed (42) retained for continuity EXPERIMENTS = { 'E1_gradient_scaling': 'configs/e1_gradient_scaling.yaml', 'E2_free_rider': 'configs/e2_free_rider.yaml', 'E4_attack_straggler': 'configs/e4_attack_straggler.yaml', 'E6_honest_straggler': 'configs/e6_honest_straggler.yaml', } def run_one(exp_name, config_path, seed, out_dir): out_path = out_dir / f'{exp_name}_seed{seed}.csv' subprocess.run([ 'python', '-m', 'src.sfl.client.multi_runner', '--config', config_path, '--seed', str(seed), '--output', str(out_path), ], check=True) return out_path def aggregate(exp_name, out_dir): rows = [] for seed in SEEDS: path = out_dir / f'{exp_name}_seed{seed}.csv' with open(path) as f: reader = csv.DictReader(f) final_round = list(reader)[-1] # round 10 row rows.append(float(final_round['mean_auroc'])) return { 'experiment': exp_name, 'n_seeds': len(rows), 'mean_auroc': statistics.mean(rows), 'std_auroc': statistics.stdev(rows), 'min_auroc': min(rows), 'max_auroc': max(rows), 'raw_values': rows, } if __name__ == '__main__': out_dir = Path('results/multiseed'); out_dir.mkdir(parents=True, exist_ok=True) summary = [] for exp_name, cfg in EXPERIMENTS.items(): for seed in SEEDS: run_one(exp_name, cfg, seed, out_dir) summary.append(aggregate(exp_name, out_dir)) with open('results/multiseed_summary.json', 'w') as f: json.dump(summary, f, indent=2)

## 4.4 Statistical Test Specification

For each experiment, compare the 5-seed SNAS distribution against the 5-seed distribution of the strongest competing baseline from Task 1 (whichever baseline scored closest to SNAS on mean AUROC). Use a paired test since both methods are evaluated on the same 5 seeds (matched random conditions).

- Primary test: Wilcoxon signed-rank test (paired, non-parametric — appropriate given n=5 is too small to assume normality safely). Report the W statistic and p-value.

- Secondary / sanity check: Paired t-test, reported alongside in case a reviewer prefers the parametric version. If the two tests disagree on significance at α=0.05, flag this explicitly rather than picking the favorable one.

- Effect size: Report Cohen's d in addition to the p-value. With n=5, statistical significance is hard to achieve even for real effects — effect size lets the paper make an honest claim even if p > 0.05.

from scipy.stats import wilcoxon, ttest_rel import numpy as np def compare(snas_values, baseline_values): snas = np.array(snas_values); base = np.array(baseline_values) w_stat, w_p = wilcoxon(snas, base) t_stat, t_p = ttest_rel(snas, base) pooled_std = np.sqrt((snas.std(ddof=1)**2 + base.std(ddof=1)**2) / 2) cohens_d = (snas.mean() - base.mean()) / pooled_std if pooled_std > 0 else float('nan') return dict(wilcoxon_stat=w_stat, wilcoxon_p=w_p, t_stat=t_stat, t_p=t_p, cohens_d=cohens_d)

Honesty checkpoint: If the Wilcoxon test on E6 (the +0.0007 result) comes back non-significant — which is plausible given how small that margin is — report it as non-significant and reframe the claim from 'SNAS exceeds the synchronous baseline under dropout' to 'SNAS matches the synchronous baseline under dropout with no measurable degradation.' The second claim is still good for the paper and is the one the data actually supports.

## 4.5 Reporting Format

Save to results/significance_tests.csv with columns: experiment, comparison_method, snas_mean, snas_std, baseline_mean, baseline_std, wilcoxon_p, t_p, cohens_d, significant_at_05 (bool). Update every AUROC table in the manuscript to report mean ± std instead of a single value once 5-seed data exists.

# 5. Task 3 — Adaptive Adversary Experiments

## 5.1 Scientific Rationale

All five attacks in the existing attack_simulator.py are static — fixed scale, fixed noise, fixed perturbation, applied identically every round regardless of server behavior. This is the standard first pass, but the report's own §11.7 finding (the step decay function gives a stale client full trust weight after one missed round) is an explicit invitation for a reviewer to ask: what if the attacker knows that, or knows about SNAS's thresholds generally, and adapts? Testing this turns a self-identified weakness into a contribution about SNAS's robustness boundary.

## 5.2 Three Adaptive Attack Designs

### 5.2.1 Attack A — Threshold-Aware Gradient Scaling ('Just-Under')

Instead of scaling by a fixed 10×, the attacker estimates the quarantine threshold and scales just below the value that would trigger quarantine, maximizing damage while evading detection.

src/sfl/common/attack_simulator.py (add new attack type) def threshold_aware_scaling_attack( encoder_weights: dict, global_encoder_weights: dict, beta: float = 0.35, gamma: float = 0.65, # known to attacker (worst case) threshold_quarantine: float = 0.35, safety_margin: float = 0.9, # stay at 90% of threshold norm_cap_log_base: float = 100.0, ) -> dict: """Binary-searches a scale factor s such that the resulting SNAS (assuming tau=0, on-time submission) lands at safety_margin * threshold_quarantine.""" import numpy as np def snas_at_scale(s): cosine_anomaly = 0.0 # scaling preserves direction exactly ratios = [] for k in encoder_weights: ratio = abs(np.log(s)) / np.log(norm_cap_log_base) ratios.append(min(ratio, 1.0)) norm_anomaly = float(np.mean(ratios)) return beta * cosine_anomaly + gamma * norm_anomaly lo, hi = 1.0, 50.0 target = safety_margin * threshold_quarantine for _ in range(40): # binary search mid = (lo + hi) / 2 if snas_at_scale(mid) < target: lo = mid else: hi = mid scale = lo return {k: v * scale for k, v in encoder_weights.items()}, scale

Run this as a 10-round experiment (label it A1) with the same client roles as E1 (Client 1 attacker, no straggler). Record the actual scale factor chosen per round and whether it drifts as the global encoder updates.

### 5.2.2 Attack B — Strategic Alternation ('Attack-Then-Abstain')

Directly tests the step-decay exploit flagged in §11.7. The attacker submits a poisoned update, then deliberately misses the next round (simulating a chosen delay past the window) to reset perceived staleness risk, then attacks again. Run this once under each of the four decay functions to show which functions are actually robust to it and which are not.

def alternating_attack_schedule(n_rounds: int, attack_rounds: list) -> dict: """attack_rounds: list of round indices (1-indexed) in which the client submits a poisoned (10x scaled) update. All other rounds: client deliberately delays past the window (simulated via delay_config in multi_runner.py), missing the round entirely so tau increments.""" schedule = {} for r in range(1, n_rounds + 1): schedule[r] = 'attack' if r in attack_rounds else 'abstain' return schedule # Experiment config: attack on rounds [1, 4, 7, 10], abstain otherwise # Run separately for decay = linear / exponential / polynomial / step

Expected finding to verify, not assume: The report already predicts the step function should be the most exploitable (full trust restored after exactly one clean round under cutoff=3 logic, depending on the rehab parameter K_rehab=3). Confirm this empirically rather than asserting it — if the step function turns out to resist this attack better than expected because of how K_rehab interacts with quarantine state, that is a more interesting and more honest result for the paper.

### 5.2.3 Attack C — Slow-Ramp Mimicry

The attacker gradually increases its scaling factor across rounds (e.g., 1.2× → 1.5× → 2.0× → 3.0× ...) rather than jumping straight to a large attack, testing whether SNAS's per-round, memoryless scoring (no temporal smoothing across rounds) allows a slow drift to accumulate damage before crossing the quarantine threshold.

def slow_ramp_attack(round_num: int, ramp_rate: float = 1.15, start_scale: float = 1.0) -> float: """Returns the scale factor for a given round. Multiplicative ramp: scale(r) = start_scale * ramp_rate ** (r - 1).""" return start_scale * (ramp_rate ** (round_num - 1)) # Run for 15 rounds (longer than other experiments, to give the ramp # room to develop) with Client 1 as the attacker, no straggler. # Log: scale factor, SNAS, gate decision, and cumulative AUROC drift # per round, to see whether damage accrues before detection fires.

## 5.3 Reporting Format

Save to results/adaptive_attacks.csv with columns: attack_name, round, scale_or_perturbation, snas_score, gate_decision, mean_auroc. For each attack, report: (a) the round of first detection (or 'undetected' if it never crosses threshold_quarantine), (b) cumulative AUROC damage before detection, (c) for Attack B, results broken out per decay function in a 4-row comparison table mirroring the existing §11.7 ablation format.

Frame the write-up honestly: if any adaptive attack evades SNAS entirely, that is not a result to soften — it is a precise statement of SNAS's robustness boundary, which is exactly what a careful reviewer wants to see acknowledged rather than discovered independently.

# 6. Task 4 — Hyperparameter Sensitivity Analysis

## 6.1 Scientific Rationale

Four hyperparameters currently appear in the report as fixed defaults with no justification beyond 'mathematical tractability': β=0.35, γ=0.65 (SNAS weighting), threshold_flag=0.22, threshold_quarantine=0.35, and clip_ratio=2.0. A grid sweep with a heatmap shows the operating region is broad (robust contribution) rather than a single calibrated point (fragile, possibly overfit to this exact 3-client setup).

## 6.2 Grid Specification

| Parameter | Range | Step | # Values | Held Fixed At |
| --- | --- | --- | --- | --- |
| β (cosine weight) | 0.10 – 0.90 | 0.10 | 9 | γ = 1 − β (coupled) |
| threshold_flag | 0.10 – 0.30 | 0.02 | 11 | threshold_quarantine swept jointly |
| threshold_quarantine | 0.25 – 0.50 | 0.025 | 11 | threshold_flag swept jointly |
| clip_ratio | 1.5 – 4.0 | 0.5 | 6 | evaluated separately, 1-D sweep |

Because β and γ are coupled (β + γ = 1 in the current design) and the two thresholds must satisfy threshold_flag < threshold_quarantine, run two 2-D sweeps rather than one combined 4-D grid:

- Sweep 1 (9 points): vary β from 0.10 to 0.90 in steps of 0.10, holding thresholds at their reported defaults (0.22 / 0.35). Evaluate on E1 (gradient scaling) and E2 (free rider) since these have the cleanest single-mechanism signal.

- Sweep 2 (11 × 11 grid, 121 points minus invalid combinations where threshold_flag ≥ threshold_quarantine): vary both thresholds jointly, holding β/γ at defaults (0.35/0.65). Evaluate on E4 (the combined attack + straggler case) since this is the hardest discrimination task and most sensitive to threshold placement.

- Sweep 3 (6 points, 1-D): vary clip_ratio from 1.5 to 4.0, holding everything else at default. Evaluate on E1 specifically during the warm-up round (round 1), since clipping's stated purpose (§8.2) is protecting against attacks during warm-up before SNAS activates.

## 6.3 Implementation Specification

Each grid point requires a full experiment rerun (not just a re-scoring of existing logs, since gate decisions feed back into aggregation and therefore into subsequent rounds' global encoder state). Use a single seed (42) for the full grid to keep compute tractable, then re-run only the best and default points at 5 seeds for the final reported numbers — i.e., the grid identifies the region, the multi-seed pass from Task 2 confirms the specific operating point.

scripts/run_sensitivity_sweep.py import numpy as np, csv, itertools from pathlib import Path def sweep1_beta(experiment_config, betas=np.arange(0.10, 0.91, 0.10)): results = [] for beta in betas: gamma = 1.0 - beta metrics = run_experiment(experiment_config, override={'snas_beta': beta, 'snas_gamma': gamma}) results.append({'beta': beta, 'gamma': gamma, **metrics}) return results def sweep2_thresholds(experiment_config, flags=np.arange(0.10, 0.31, 0.02), quarantines=np.arange(0.25, 0.51, 0.025)): results = [] for tf, tq in itertools.product(flags, quarantines): if tf >= tq: continue # invalid: flag threshold must be below quarantine metrics = run_experiment(experiment_config, override={'threshold_flag': tf, 'threshold_quarantine': tq}) results.append({'threshold_flag': tf, 'threshold_quarantine': tq, **metrics}) return results def sweep3_clip_ratio(experiment_config, ratios=np.arange(1.5, 4.01, 0.5)): results = [] for cr in ratios: metrics = run_experiment(experiment_config, override={'clip_ratio': cr}) results.append({'clip_ratio': cr, **metrics}) return results # metrics returned by run_experiment should include at minimum: # detection_rate, false_positive_rate, mean_auroc_r8_10, # round1_auroc_drop (for clip_ratio sweep specifically)

## 6.4 Heatmap Specification

Generate the threshold heatmap (Sweep 2) as a 2-D grid with threshold_flag on the x-axis, threshold_quarantine on the y-axis, and color encoding detection rate (primary) with a hatched overlay or contour line marking the false-positive-rate = 0 boundary. This single figure is the visual argument for 'broad robust region, not a knife-edge.'

# scripts/plot_sensitivity_heatmap.py (matplotlib) import matplotlib.pyplot as plt import numpy as np def plot_heatmap(sweep2_results, save_path='results/sensitivity_heatmap.png'): tf_vals = sorted(set(r['threshold_flag'] for r in sweep2_results)) tq_vals = sorted(set(r['threshold_quarantine'] for r in sweep2_results)) grid = np.full((len(tq_vals), len(tf_vals)), np.nan) fpr_grid = np.full_like(grid, np.nan) for r in sweep2_results: i = tq_vals.index(r['threshold_quarantine']) j = tf_vals.index(r['threshold_flag']) grid[i, j] = r['detection_rate'] fpr_grid[i, j] = r['false_positive_rate'] fig, ax = plt.subplots(figsize=(7, 6)) im = ax.imshow(grid, origin='lower', aspect='auto', cmap='viridis', extent=[min(tf_vals), max(tf_vals), min(tq_vals), max(tq_vals)]) ax.contour(tf_vals, tq_vals, fpr_grid, levels=[0.001], colors='red', linewidths=2) ax.scatter([0.22], [0.35], color='white', marker='*', s=200, edgecolor='black', label='Reported default') ax.set_xlabel('threshold_flag'); ax.set_ylabel('threshold_quarantine') fig.colorbar(im, label='Detection rate') ax.legend(); fig.savefig(save_path, dpi=300, bbox_inches='tight')

## 6.5 Reporting Format

Save raw grid results to results/sensitivity_sweep.csv (one row per grid point, all three sweeps concatenated with a 'sweep_id' column). Save the heatmap figure to results/sensitivity_heatmap.png at 300 DPI for print quality. In the manuscript, report the size of the zero-FPR region (e.g., 'X% of the swept (threshold_flag, threshold_quarantine) grid achieves 100% detection with 0% false positives') as the headline robustness statistic rather than just the single default-point numbers.

# 7. Deprioritized Items (Future Work Framing)

These two items from the original gap analysis are valuable but not blocking for the July 15 deadline. If time remains after Tasks 1–4, address them; otherwise, frame explicitly as future work in the manuscript's limitations section — reviewers tolerate this far better than silently missing baselines or variance.

### 7.1 Real Distributed Async Testing

The synchronous baseline was validated on real distributed infrastructure (local clients, Colab server, Cloudflare tunnel per the existing report §1), but all async experiments ran on a single local machine. If time allows, re-run at minimum the E4 core experiment on the original distributed setup to confirm the timed-window mechanism behaves identically under real network latency rather than simulated delay_config values.

If time does not allow: state in the limitations section that async experiments used simulated network delay on a single machine, and that real-network validation (variable RTT, packet loss, server-side queuing under genuine concurrent load) is left to future work — this is an honest and defensible limitation, not a fatal one.

### 7.2 Client-Count Scalability

All experiments use exactly 3 clients. SNAS's calibration (thresholds 0.22 / 0.35) was derived from clean SNAS values of 0.101–0.133 observed across 3 clients. Whether this calibration holds at 10, 20, or 50 clients is untested.

Minimum viable evidence if time allows: extend the existing non-IID MIMIC-IV partition script (src/sfl/client/dataset.py) to split into 6 or 9 clients instead of 3, rerun the clean-baseline SNAS calibration (§13 of the original report) at the larger client count, and report whether the clean SNAS range stays comparable. This does not require rerunning all eight experiments — a single calibration check is sufficient evidence for a future-work-mitigating statement.

If time does not allow: state plainly that the present results are validated at n=3 clients reflecting the target IoMT deployment scale described in the motivating scenario, and that scaling behavior to larger federations is future work.

# 8. Code & Results Deliverables Checklist

| File | Produced By | Status |
| --- | --- | --- |
| src/sfl/server/baseline_aggregators.py | Task 1 | ☐ |
| configs/fltrust_root_indices.json | Task 1 | ☐ |
| results/baseline_comparison.csv | Task 1 | ☐ |
| scripts/run_multiseed.py | Task 2 | ☐ |
| results/multiseed_summary.json | Task 2 | ☐ |
| results/significance_tests.csv | Task 2 | ☐ |
| attack_simulator.py additions (3 adaptive attacks) | Task 3 | ☐ |
| results/adaptive_attacks.csv | Task 3 | ☐ |
| scripts/run_sensitivity_sweep.py | Task 4 | ☐ |
| scripts/plot_sensitivity_heatmap.py | Task 4 | ☐ |
| results/sensitivity_sweep.csv | Task 4 | ☐ |
| results/sensitivity_heatmap.png | Task 4 | ☐ |
| results/PAPER_RESULTS.md (updated, all new tables appended) | All tasks | ☐ |

# 9. Final Pre-Submission Checklist

Before the manuscript is sent to Dr. sTI for the internal review pass (Day 20), confirm every item below.

- Every AUROC figure in the manuscript text and tables is reported as mean ± std (Task 2), not a bare point estimate, except where explicitly labeled as a single-seed exploratory result (e.g., the original sync baseline, if not rerun).

- At least one baseline aggregator (Krum, trimmed mean, or FLTrust) appears side-by-side with SNAS in the main results table, not relegated to an appendix.

- At least one adaptive-attacker result is reported, with an honest statement of whether SNAS detected it — including if it did not.

- The sensitivity heatmap or sweep table appears in the main text or as a clearly referenced supplementary figure, with the zero-FPR region size quoted as a robustness statistic.

- The two deprioritized items (distributed testing, client scaling) are either addressed or explicitly named in a Limitations subsection — not silently omitted.

- All file paths referenced in the methods section match the actual repository structure (cross-check against the Deliverables Checklist in Section 8).

- The abstract's quantitative claims (detection rate, false positive rate, AUROC degradation) match the final 5-seed numbers from Task 2, not the original single-seed numbers from the progress report.

Final reminder: The E4 experiment is the paper's central claim — simultaneous, orthogonal handling of an on-time attacker and a chronically late honest client. Make sure E4 is the experiment that receives the baseline comparison (Task 1), the tightest statistical validation (Task 2), and is explicitly probed by at least one adaptive attack (Task 3, Attack B is designed for exactly this). If RA time runs short anywhere, protect E4's coverage across all four tasks first.